WORK PLAN CONSTRUCTION OF KIUNGA POWERSTATION HESCO BASTION WALL Activity; Week; 1 – 2; 3 – 4; 5 – 6; 7 – 8; 9 – 12; 13 - 15; 16 - 18; 19 - 21; 22 - 23; 24. Site Preparation and Mobilization. Clearing & Excavation. Concrete Works. HESCO Wall Material Delivery. HESCO wall assembly and installation. Angle Posts & Razor Wire Installation. Gate Assembly and Installation. Site Office & Engineers house. Finishing Works. Final Inspection & Handover.